MỤC LỤC

I. Tổng Quan Dự Án	7

II. Mục Tiêu Testing	7

III. Phạm Vi Testing	7

3.1 In Scope	7

3.2 Out of Scope	8

IV. Test Strategy	9

4.1 Manual Testing	9

4.2 API Testing	9

4.3 Database Testing	9

4.4 Integration Testing	9

V. Test Environment	10

VI. Test Types	10

VII. Test Deliverables	11

VIII. Test Schedule	11

IX. Test Progress	12

X. Defect Severity	13

XI. Entry & Exit Criteria	13

11.1 Entry Criteria	13

11.2 Exit Criteria	13

XII. Risks & Assumptions	13

XIII. Author	14

# I. Tổng Quan Dự Án

Đây là dự án Manual QA Portfolio cho hệ thống đặt booking online tích hợp các chức năng:

- Authentication & Account Management

- Booking & Checkout

- Thanh toán VNPay

- Hệ thống CTV Referral & Commission

- Wallet & Withdrawal

- Order Management

- CMS Content

Mục tiêu của hoạt động testing là xác minh hệ thống hoạt động đúng về:

- UI

- Business Logic

- API

- Database

- Integration Flow

# II. Mục Tiêu Testing

Hoạt động testing nhằm:

- Verify chức năng hệ thống theo business requirement

- Validate dữ liệu nhập và xử lý lỗi

- Verify UI/UX và responsive layout

- Verify API request/response

- Verify tính chính xác của dữ liệu DB

- Verify integration giữa các module

- Phát hiện defect trước khi release

# III. Phạm Vi Testing

## 3.1 In Scope

- Authentication & Account

  - Sign Up

  - Sign In

  - Forgot Password

  - Reset Password

  - Change Password

  - Profile Management

  - Request CTV

- Browse & Discover

  - Homepage

  - Product List

  - Product Detail

- Booking & Checkout

  - Cart

  - Checkout

  - VNPay Payment

- CTV System

  - Referral

  - Commission

  - Wallet

  - Withdraw

- Order Management

  - Order History

  - Order Detail

  - Order Confirmation

- CMS Content

  - About Us

  - News List

  - News Detail

  - Contact

- Loại Testing

  - UI Testing

  - Functional Testing

  - Validation Testing

  - Negative Testing

  - Edge Case Testing

  - API Testing

  - DB Testing

  - Integration Testing

## 3.2 Out of Scope

Các hạng mục không nằm trong phạm vi testing:

- Performance Testing

- Load Testing

- Stress Testing

- Security Testing

- Automation Testing

- Accessibility Testing

- Cross-browser compatibility chuyên sâu

# IV. Test Strategy

## 4.1 Manual Testing

Manual testing được thực hiện cho:

- Functional flow

- UI validation

- Business rules

- Error handling

- User interaction

- Integration flow

## 4.2 API Testing

API testing bao gồm:

- Verify endpoint

- Validate request

- Validate response

- Verify status code

- Verify error response

Công cụ sử dụng:

- Postman

## 4.3 Database Testing

Database testing bao gồm:

- Verify dữ liệu insert/update

- Verify data consistency

- Verify mapping dữ liệu

- Verify order/payment/commission record

## 4.4 Integration Testing

Integration testing dùng để verify:

- Authentication lifecycle flow

- Booking & payment flow

- Commission calculation flow

- Wallet & withdrawal flow

- Đồng bộ dữ liệu giữa các module

# V. Test Environment

| Item | Value |
| --- | --- |
| Environment | Dev |
| Platform | Web |
| CMS | WordPress |
| Payment Gateway | VNPay Sandbox |
| Browser | Google Chrome |
| OS | Windows 10 |

# VI. Test Types

| Test Type | Description |
| --- | --- |
| Happy Path | Verify luồng hoạt động thành công |
| Validation | Verify validation và business rules |
| Negative | Verify xử lý dữ liệu không hợp lệ |
| Edge Case | Verify boundary và tình huống đặc biệt |
| UI | Verify giao diện và layout |
| API | Verify backend API |
| DB | Verify dữ liệu database |
| Integration | Verify luồng tích hợp giữa các module |

# VII. Test Deliverables

Các deliverables bao gồm:

- Test Plan Document

- Module-based Test Cases

- API Test Cases

- DB Test Cases

- Integration Test Suites

- README Documentation

- GitHub Repository Structure

# VIII. Test Schedule

| Module | Task | Estimate Time |
| --- | --- | --- |
| Authentication & Account | Viết testcase | 2 days |
| Authentication & Account | Execute testcase | 1 day |
| Browse & Discover | Viết testcase | 1 day |
| Browse & Discover | Execute testcase | 0.5 day |
| Booking & Checkout | Viết testcase | 2 days |
| Booking & Checkout | Execute testcase | 1 day |
| CTV System | Viết testcase | 2 days |
| CTV System | Execute testcase | 1 day |
| Order Management | Viết testcase | 1 day |
| Order Management | Execute testcase | 0.5 day |
| CMS Content | Viết testcase | 1 day |
| CMS Content | Execute testcase | 0.5 day |
| Integration Testing | Viết integration testcase | 2 days |
| Final Review | Review & finalize tài liệu | 1 day |

# IX. Test Progress

| Module | Planned Completion | Actual Completion | Status | Delay Note |
| --- | --- | --- | --- | --- |
| Authentication & Account | Completed | Completed | Done | No delay |
| Browse & Discover | Completed | Completed | Done | No delay |
| Booking & Checkout | Completed | Completed | Done | No delay |
| CTV System | Completed | Completed | Done | No delay |
| Order Management | Completed | Completed | Done | No delay |
| CMS Content | Planned next phase | In Progress | Pending | N/A |
| Integration Testing | Completed | Completed | Done | No delay |
| GitHub & Documentation | Planned next phase | In Progress | Pending | N/A |

# X. Defect Severity

| Severity | Description |
| --- | --- |
| Critical | Core business flow blocked |
| High | Major feature affected |
| Medium | Minor functionality issue |
| Low | UI/Cosmetic issue |

# XI. Entry & Exit Criteria

## 11.1 Entry Criteria

- Business requirement đã sẵn sàng

- Test environment có thể truy cập

- Test data đã chuẩn bị

- API endpoint hoạt động

## 11.2 Exit Criteria

- Tất cả testcase planned đã execute

- Critical issue đã được xử lý

- Test deliverables đã hoàn thành

- Integration flow đã được verify

# XII. Risks & Assumptions

Risks

- Requirement thay đổi trong quá trình testing

- Lỗi từ external payment gateway

- CMS data inconsistency

- Environment không ổn định

Assumptions

- Dev environment hoạt động ổn định

- Có sẵn test data

- API có thể truy cập trong quá trình test

# XIII. Author

Chau Manual QA Portfolio Project